## Criterion B: Record of tasks
Task number	Planned action		Planned outcome				Time estimated		Target completion date			Criterion
1	Thinking about an idea for IA.		Identifying a suitable and interesting idea.				1 week		12/03/2020			A
2	Emailing a nutritionist to discuss her problems / possible solutions and choose her as my client.		Mrs. I. Sochirca will become my client and advisor.				1 week		17/03/2020			A
3	Meeting and interviewing Mrs. I. Sochirca about the problem.		Identifying criteria of success and receive feedback.				2 days		18/03/2020			A
4	Discuss with my CS teacher the identified problem.		Teacher will approve my choice and help me to decide which programming language to use.				2 days		19/03/2020			A
5	Fix a schedule and development method for the project.						3 days		21/03/2020			A
6	Define all the success criteria and verify it with the client one final time.		Be as expected.				1 day		22/03/2020			A
7	Start working on the UML diagrams to establish the relationship between classes.		Outline the possible attributes and methods of the classes.				3 days		04/05/2020			B
8	Start working on algorithms to develop the logic required for meeting the success criteria.						4 days		08/05/2020			B
9	Draw the flow charts diagram to explain the logic.						1 day		9/05/2020			B
10	Draw the GUI sketches.						1 day		10/05/2020			B
11	Write the test part of success criteria.						1 day		11/05/2020			B
12	Ask Mrs. I. Sochirca for feedback about the GUI.						1 day		11/05/2020			B
13	Make the GUI in NetBeans.		All the windows looking as in the design section.				2 days		21/05/2020			C
14	Construct the structure of the MySQL database.		As described in design section.				1 day		22/05/2020			C
15	Finish the Login/Register system.		As planned with all the error checking.				2 days		11/06/2020			C
16	Finish the calculation part.		BMI and BodyFat percentage.				2 days		14/06/2020			C
17	Finish the Download buttons.		With an algorithm to identify the right diet for the person.				2 days		18/06/2020			C
18	Get feedback from Mrs. Sochirca on the first build.						2 days		15/07/2020			C
19	Add error checking for all the inputs.		All the inputs check for the correct characters to be entered in text box.				1 day		18/07/2020			C
20	Fix all the visual glitches and database fails.						1 day		19/09/2020			C
21	Improve security by hashing the passwords.		The hashed passwords are stored in database.				2 days		21/09/2020			C
22	Final touches to the code and testing for various bugs.		Mrs. Sochirca is happy with the final version of the app.				4 days		3/10/2020			C
23	Starting the write up of the code.		All the algorithms are explained.				3 days		20/11/2020			C
24	Revisiting the write up to add screenshots.		All the important algorithms are showcased.				2 days		1/12/2020			C
25	Final touches to the section.		Section done.				3 days		5/12/2020			C
26	Record video presentation.		The video shows all the program features and is compared to success criteria.				1 day		7/12/2020			D
27	Send the final version of the program to Mrs. Sochirca		Wait for her feedback.				2 days		2/1/2021			E
28	Start writing the development section.		Write Mrs. Sochirca suggestions and mine.				2 days		6/1/2021			E
29	Final touches to the section.		Section done.				1 day		10/1/2021			E
30	Edit the html page with my documents.		Check everything and final touches.				1 day		7/2/2021			A B C D E